# PROJECT OUTPLAY

Sprint Roadmap

Phased delivery plan from prototype to closed beta

Version 2.0

April 2026

[Studio Name]

[Author / Contact]

# Overview

This roadmap describes the planned sprints from project start through closed beta. Each sprint has a defined exit criterion: a verifiable, demonstrable outcome that gates progression to the next sprint.

Sprints are not fixed-length time boxes. Each sprint takes as long as it takes to hit its exit criterion. Working solo, a sprint may span 1-4 weeks of full-time work.

Estimates assume a single full-time developer with active AI assistance (Claude Code, Claude.ai chat). Multi-developer teams should expect significant parallelization gains for sprints 4 and beyond.

## Roadmap at a glance

| Sprint | Goal | Exit Criterion | Estimate |
| --- | --- | --- | --- |
| Sprint 0 | Foundations | Player capsule moves, aims, dashes in scene | 1 week |
| Sprint 1 | First combat loop | Cast projectiles, kill dummy, see damage | 2-3 weeks |
| Sprint 2 | First multiplayer | Two clients fight in same match | 3-4 weeks |
| Sprint 3 | Build depth | Runes, gear slots, vendors, 4 wands | 3-4 weeks |
| Sprint 4 | Retention layer | Quests, progression, cosmetics | 2-3 weeks |
| Sprint 5 | Closed alpha | Invited 12-player matches with telemetry | 2-3 weeks |
| Sprint 6 | Economy infrastructure | Wallet integration, paid queue, ledger (testnet only) | 4-6 weeks |
| Sprint 7 | Public beta | Open beta launch with monitoring | 2-3 weeks |

# Sprint 0 - Foundations

## Goal

Establish the project foundation. The exit deliverable is a player capsule that moves, aims, and dashes inside an empty arena scene. No combat, no multiplayer, no UI beyond placeholder. The point is correct architecture, not features.

## Tasks

- Repository setup with Git, Git LFS, .gitignore, .gitattributes

- Unity 6 project with URP 2D template

- Folder structure (_Project / Scripts, Prefabs, Scenes, Art, Audio, Settings, Input)

- CLAUDE.md project guidelines committed to root

- Unity Input System installed and configured (new backend)

- PlayerInput, PlayerMover, PlayerAimer, PlayerDash, PlayerVisual scripts

- PlayerControls input asset and generated wrapper

- Arena_Test scene with arena boundary and Player prefab

## Architectural decisions in this sprint

- Engine: Unity 6 LTS

- Movement: weighted (acceleration, deceleration, top speed as separate tunable values)

- Aim: free rotation following mouse, applied to child Visual transform

- Dash: enum-based state machine (Idle, Dashing, Cooldown)

- Single physics writer pattern (PlayerMover only)

- Rigidbody2D Kinematic, manual movement math

## Exit criterion

Press Play. Player capsule appears in arena. WASD moves with weighted feel. Mouse aims; visual indicator points at cursor. Space dashes (3 units, 0.18s duration, 1.2s cooldown). All scripts compile; no console errors.

## Status

# Sprint 1 - First Combat Loop

## Goal

Establish the smallest playable combat experience: a player who can cast spells, hit a target, see feedback, and observe a kill-and-respawn loop. This is where the project becomes a game.

## Sub-sprints

### 1.1 Mana resource and HUD

- PlayerHealth and PlayerMana resource components

- HP and Mana bars in screen-space HUD

- Event-driven UI with initial sync in Start

- ResourceBar component and prefab (extracted in refactor pass)

- IResourceProvider interface for shared bar rendering

### 1.2 Firebolt casting

- ProjectileConfig ScriptableObject (speed, lifetime, damage, hitbox radius)

- Projectile MonoBehaviour with self-deactivation

- ProjectilePool using UnityEngine.Pool.ObjectPool

- Wand component with mana check and fire cooldown

- Fire input action wired through PlayerInput

### 1.3 Dummy target with HP

- Generic Health component (replaces PlayerHealth)

- IDamageable interface with source parameter

- Dummy component with respawn after death

- World-space ResourceBar instance above the dummy

- Caster ownership filter on projectiles

### 1.4 Damage numbers and hit feedback

- DamageNumber pooled component

- Hit VFX (placeholder particle burst)

- Hit pause (1-2 frame freeze on significant hits)

- Audio cues for hit, kill, and low HP

### 1.5 Game feel tuning pass

- Movement values tuned by extended solo play

- Projectile speed and damage values tuned

- Dash distance, duration, and cooldown finalized

## Exit criterion

A solo player can: enter the scene, move and aim, cast Firebolts at a stationary dummy, watch HP bar deplete and damage numbers pop, kill the dummy, watch it respawn after 3 seconds, repeat. The loop feels good - movement is responsive, casting is satisfying, hit feedback is clear. No console errors during 5 minutes of continuous play.

## Status

# Sprint 2 - First Multiplayer

## Goal

Two clients fight in the same match, with server authority and acceptable latency. This is the highest-risk sprint of the project: multiplayer netcode for skillshot combat is genuinely hard.

## Tasks

- FishNet integration into existing Unity project

- Refactor combat to be deterministic and tick-based

- Network identity for player and projectile prefabs

- Server-authoritative movement with client prediction and reconciliation

- Server-authoritative damage application

- Client-side prediction for casting (snappy feel) with server validation

- Lag compensation for projectile hits

- Dedicated server build (headless Unity or .NET host)

- Local hosting workflow for development

- Disconnect and reconnect handling

## Architectural changes

- Mana regen moves from Update to a fixed-tick model

- All combat logic gates behind IsServer or IsHost checks

- Player input is sent to server, server simulates, broadcasts state

- UI reads from networked state via OnChange synchronization

## Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Skillshot timing feels off due to lag | Tune lag compensation window; statistical reconciliation |
| Cheating becomes possible at this layer | Defense-in-depth: server authority, replay storage |
| Build complexity grows past solo-developer scope | Decompose into incremental milestones; defer non-critical features |

## Exit criterion

Two players (developer + one tester) can connect to a hosted game server, see each other in the arena, fire projectiles at each other, take damage, and kill each other. Latency feels acceptable (under 80ms RTT in same region). No desync over a 10-minute match. Server-side validation prevents trivial cheats (HP modification, mana modification).

# Sprint 3 - Build Depth

## Goal

The first version of the game's strategic layer: multiple wand families, the rune system, gear slots, and in-match vendors. The game starts to have replayability.

## Tasks

- Three additional wand families (Ice, Lightning, Shadow)

- WandConfig ScriptableObject extended with skill 1, skill 2, ultimate

- Q, E, R input actions for skills and ultimate

- Cooldown indicator UI elements (per ability)

- Two utility spell slots with D and F bindings

- Six launch utility spells (Flashstep, Barrier, Heal Potion, Cleanse, Reveal Pulse, Ignite Mark)

- Rune system: rune page editor, in-match rune unlock UI, rune effects on stats

- Gear slots in loadout screen (hat, robe, boots, rings, necklace)

- Five gear pieces per slot for testing

- Vendor placeholder in arena (consumables and small augments)

- Gold currency, drops on death, vendor purchase flow

- Neutral PvE camp (one type, one location)

## Exit criterion

A player can: pick a wand from four options, equip two utility spells, equip gear, build a rune page. In a match, they can use Q, E, R, D, F bindings, unlock rune choices at level-ups, kill a neutral camp for gold, buy a consumable from a vendor, and feel a meaningfully different experience compared to a player with different choices.

# Sprint 4 - Retention Layer

## Goal

The systems that turn one good match into repeated sessions: progression, quests, cosmetics, and a basic battle pass shell.

## Tasks

- Account level with XP from match performance

- Per-wand mastery tracking and rewards

- Daily quest system (3 rotating daily, 1 weekly)

- Battle pass shell: tier track, free track, premium track placeholder

- Cosmetic framework: wand skins, projectile color variants, profile banners

- Stats page: per-wand win rate, average placement, kill participation

- Match history view (last 20 matches with details)

- End-of-match results screen with rewards

## Exit criterion

A player completing a match sees: their placement, kills, damage, gold earned, XP gained, account level progress, mastery progress on the wand they used, and any quest progression. They have at least one rewarded reason to play another match.

# Sprint 5 - Closed Alpha

## Goal

Invite real players outside the development team to test the game. Collect telemetry. Identify the issues that only show up at scale.

## Tasks

- Telemetry pipeline: client events to backend, ingestion, basic dashboard

- Crash reporting integration

- Server allocation infrastructure (manual at first, scripted later)

- Matchmaking with hidden skill rating

- Bot fill for 12-player matches when humans are scarce

- Discord and feedback infrastructure for alpha testers

- Account creation flow with email verification

- Tutorial / first-match onboarding flow

- Basic anti-griefing tools (mute, report)

## Tester recruitment

- Friends and family round (10-30 testers)

- Game development communities round (50-100 testers)

- Streamer and content creator outreach (selective)

## Exit criterion

Twenty-plus invited testers play matches in the same week. Telemetry captures their sessions. The team has a prioritized list of issues from real player feedback and from anomalies visible in the data. No critical bugs (crashes, lost progression, hung matches) appear more than rarely.

# Sprint 6 - Economy Infrastructure

## Goal

Build the paid stake mode infrastructure on testnet. Validate that the economic loop works end-to-end before any real money is exposed. This sprint is gated behind sufficient closed alpha traction (target: hundreds of unique testers, double-digit retention metrics).

## Tasks

- Economy ledger service with double-entry accounting

- Treasury wallet architecture (multi-sig, cold storage)

- Stake escrow smart contract (audited)

- Wallet connect flow for Coinbase Wallet, MetaMask, etc.

- Deposit, withdrawal, and balance UI

- Paid queue with stake tier selection

- Transparent prize breakdown UI before lobby join

- Minimum withdrawal threshold and fee disclosure

- Anti-collusion monitoring on match graphs

- KYC integration for higher stake tiers

- Jurisdiction filtering and geoblocking

## Legal preparation

- Legal counsel engagement (gambling regulation specialist)

- Jurisdiction analysis (which countries / states the product operates in)

- Terms of service drafting

- Privacy policy and data handling disclosures

- Tax reporting infrastructure for payouts

## Exit criterion

On testnet, the full economic flow works: a tester deposits test currency, enters a paid queue, plays a match, receives a payout if they place top three, and withdraws to their external wallet. The smart contract has been audited. Legal counsel has signed off on the operating jurisdiction. No real money has been exposed yet.

# Sprint 7 - Public Beta

## Goal

Open the doors. Free queue is fully public; paid queue (if launching) is gated behind explicit account verification.

## Tasks

- Marketing site and trailer

- Steam page (if shipping desktop simultaneously)

- Day-one stability monitoring (PagerDuty, on-call rotation)

- Customer support channels (Discord, email, in-game report)

- Launch event and influencer outreach

- First two weeks of patch readiness (hot fixes for critical bugs)

## Exit criterion

The product is publicly accessible. Daily active player count exceeds 1,000 within the first month. No critical incidents go unresolved beyond stated SLAs. Player feedback channels are active and responsive.

# Post-Launch Roadmap

## Season 1 (months 1-3 post-launch)

- Two new wand families (Blood, Holy)

- First seasonal battle pass

- First balance patch cadence (every 2-3 weeks)

- Spectator mode (basic)

## Season 2 (months 4-6 post-launch)

- Sword Wand / Magic Blade family

- Duos mode

- Procedural map generation (alpha)

- Spectator mode (full, with replay scrubbing)

## Season 3+ (long-term)

- Mobile launch (iOS, Android)

- Ranked competitive mode

- Tournament infrastructure

- Player-hosted private lobbies

- Crafting and refinement (gear ecosystem)

- Cross-region matchmaking

## Long-tail content

- New wand families on a quarterly cadence

- New utility spells per season

- Map rotation and seasonal events

- Cosmetic events and limited-time offerings

End of Sprint Roadmap v2.0 - April 2026 - Project Outplay